## Slide 1: Heart Anatomy Learning Tool
Innovation Lab 2 2025 group 16

## Slide 2: Project: group 16
Gössl Marcel if23b093@technikum-wien.at (Product Owner)
Hadinger Felix if23b079@technikum-wien.at (Scrum Master)
Salem Karim if22b240@technikum-wien.at
Marek Simon if23b111@technikum-wien.at

## Slide 3: Projectidea
Development of an interactive VR learning tool for anatomy
Visualization of a human heart (based on DICOM data)
A set of tools for detailed exploration of cardiac structures

## Slide 4: Goals (WS2024/25)
Rendering of DICOM images
Zoom & rotation of the heart via hand-tracking
Color-coded display of anatomical structures
2D views in the standard anatomical planes
Interactive insight into internal chambers & vessels
Labelling for all visible components
Integrated quiz mode for self-assessment

## Slide 5: Goals (SS2025)
Rendering of DICOM images
Zoom & rotation of the heart via hand-tracking
Color-coded display of anatomical structures
2D views in the standard anatomical planes
Interactive insight into internal chambers & vessels
Labelling for all visible components
Integrated quiz mode for self-assessment

## Slide 6: Tools
Version control: Unity Version Control; GitHub (for organisational documents)
Project management: Trello
Communication: Discord, WhatsApp, and in-person meetings

## Slide 7: Trello projectmanagement
Backlog Workflow:
  Pre-sprint: Prioritize and select items for the upcoming sprint
  Item details: Status (To Do, In Progress, Done), Priority (High/Medium/Low), Sprint assignment
  Sprint start: Team members choose tasks → assignees set
  Post-sprint: Update item statuses, complete sprint review, plan next sprint

## Slide 8: Retrospective - Challenges
Include buffer time for unexpected bugs/issues
Place greater emphasis on testing
Address version control issues (especially with scripts)
Avoid bottlenecks in the workflow

## Slide 9: Results
Unity project
  Heart segmentation with accurate coloring
  3D plus 2D views (transverse, sagittal, coronal planes)
  UI for all functions
Experience base for future semesters
  Unity Version Control for source/assets
  3D Slicer (program) to generate the heart segments (DICOM)
  Custom Unity scripts and UI components

## Slide 12: Live demo
Innovation Lab 2 2025 group 16
Notes: wird mein Kollege nun direkt im Programm herzeigen…